Sprint List Version 01

List of planned sprints.

Moscow ID numbers refer to Moscow v1.0 unless otherwise stated.

Change Log

20191016 Document created

# Sprint 01 – Analysis and design pre production.

Title: Analysis and design pre production

Backlog: None

Notes:

Sprint Tasks:

Task ID	Moscow ID	Task Name	Complete	Notes
0101	M.4.3	Create UML Diagram
0102	M.4.1	Create Storyboard v1.0
0103	M.4.6	Get feedback from group session on storyboard v1.0
0104	M.4.6.1	Analyse feedback and make changes to storyboard v1.0, Moscow v1.0 and sprints as required
0105	M.4.11	Create Website Architecture Diagram
0106	M.4.12	Create System Architecture Diagram
0107	M.4.13	Create Class Diagram
0108	M.4.2	Create Entity Relationship Diagram

# Sprint 02 – Database setup

Title: Database setup

Backlog: None

Notes:

Sprint Tasks:

Task ID	Moscow ID	Task Name	Complete	Notes
0201		Create tables
0202		Create FK and relationships
0203		Create Views
0204		Create Stored Procedures
0205		Create Triggers
0206		Create test data and put into database
0207		Test views
0208		Test Stored Procedures
0209		Test Triggers

# Sprint 03 – Login / User Auth set up

Title: Login / User Auth set up

Backlog:

Notes:

Sprint Tasks:

Task ID	Moscow ID	Task Name	Complete	Notes
0301	M.2.3.1 / M.2.3.2	Create login page (non functional)
0302	S.1.1.6	Customer Sign Up functionality
0303	S.1.1.2	Customer Login functionality
0304	S.1.2.1	Admin Login functionality
0305		Design, carry out and document testing

# Sprint 04 – Website set up

Title: Website set up

Backlog:

Notes:

Sprint Tasks:

Task ID	Moscow ID	Task Name	Complete	Notes
0401	M.2.3.3	HTML, CSS for web pages
0402	M.1.2.1 / S.2.1.1 / S.2.1.2	admin – enter details of drinks and/or snacks for sale
0403	M.1.2.4	admin – edit details of drinks and snacks for sale
0404	M.1.2.5	admin – withdraw drinks and snacks for sale
0405	M.1.2.2	admin – get details of drinks and snacks for sale
0406		Design, carry out and document testing

# Sprint 05 – Website setup (Customer)

Title: Website setup (Customer)

Backlog:

Notes:

Sprint Tasks:

Task ID	Moscow ID	Task Name	Complete	Notes
0501	M.1.1.1	customer – order drink and/or snack
0502	M.1.1.2	customer – see what they have ordered
0503	M.1.1.3	customer – add to current order
0504	M.1.1.4	customer – cancel order
0505	M.1.2.3	admin – see customer orders
0506	S.1.1.3	customer – select favourites
0507	S.1.1.4	customer – have easy access to favourites
0508		Design, carry out and document testing

# Sprint 06 – Major review week 13

Title: Major review week 13

Backlog:

Notes: quote “During week 13 you will carry out a peer review/demo during the tutorial sessions where you share and discuss your modelling, storyboard concept and ideas. You must record who you reviewed, the constructive comments you made to them, and the constructive comments they made to you. This will form the basis of a final submission where you outline how you responded.”

Sprint Tasks:

Task ID	Moscow ID	Task Name	Complete	Notes
0601		Analyse peer review and make changes to storyboard v?, Moscow v? and sprints as required

# Sprint 07 – TBC

Title: TBC

Backlog:

Notes: Spare sprint to cover information from the major review and to complete outstanding backlog items if posible

Sprint Tasks:

Task ID	Moscow ID	Task Name	Complete	Notes